Revisiting Actionable Items for Sprint 2

|  |  |  |
| --- | --- | --- |
| Worked Well | Kinda Worked | Didn’t Work |
| Roles will continue as they are – In the second sprint, roles were kept the same and worked well | Set up methods for each member to test locally and create their own branches before pushing to the main branch – In the second sprint we created separate branches for different features, and then merged the pull requests when required. Team members set up local development environments on their own devices. | Use dropdown options but submit forms using a button instead (pass directly to php using form post method) – Utilised form post method to successfully implement functionality in the second sprint. |
| We will continue to work in pairs - Leia and Bernard will work together the next Sprint on the next big section of functionality which is the Map. – Leia and Bernard did successfully work well in the second sprint. | We will increase our sprint velocity as we found ourselves achieving more than expected in the previous sprint. – We increased the sprint velocity in the second sprint to match the pace we worked at. | Use GitHub solely for sharing files – In the second sprint GitHub was the only service we used for hosting files and this worked well. |
| Communication will remain open and informal to ensure team members feel safe to share progress. – Communication maintained openness and all members addressed issues as they saw fit in the second sprint. | Spend time familiarising and researching the functionality of azure to allow for smoother integration with the project. – Added all members to the Azure App Service in the second sprint, so they can sync the project when required. Researched and activated logging for errors within Azure App Service. | We will have a meeting during this Sprint to plan out our review to best showcase our product to the client. This will ensure the best possible feedback. – Advice taken from last review, and planned the meeting for the second sprint thoroughly beforehand. |
| We will aim to complete everything in our sprint and share progress regularly with the team. – We continued to work at a high level of motivation throughout the second sprint. | The Product Owner (Leia) will create a project in Github so that team members can update where they are at with each story/task. – In the second sprint the sprint backlog was made into a Github project and tasks were assigned to individuals, so that we could have a live updating view of tasks. | Communicate within the team to establish a more available time slot for the meetings. – In the second sprint we managed to successfully schedule a more available time for team members. |
| We will continue to let team members choose what they would like to work on based on their strengths, to see the best results from our team. – Team members effectively took on tasks suited to their particular skillset in the second sprint and this worked well. |  |  |